AI TOXIC CONTENT DETECTION PLATFORM

End-to-End Project Plan & Technical Specification

| Platform | AI Toxic Content Detection Platform |
| --- | --- |
| Version | 1.0 — Initial Release |
| Stack | ASP.NET Core C# / Angular TypeScript / MS SQL / MySQL |
| Document Type | End-to-End Project Plan |
| Date | April 2026 |

# Table of Contents

# 1. Executive Summary

The AI Toxic Content Detection Platform is a full-stack community moderation system designed to automatically identify, flag, and manage abusive or unsafe content at scale. Built on ASP.NET Core, Angular, and a dual MS SQL / MySQL data layer, it combines a machine-learning toxicity pipeline with a rich administrative interface and a transparent user-facing experience.

This document provides a complete end-to-end project plan covering all feature specifications, system architecture, database schema, API design, Angular frontend design, phased delivery roadmap, risk assessment, and operational guidance.

Goals at a Glance Automate toxic content detection at scale. Give administrators granular control over thresholds and policies. Provide general users a transparent, fair moderation experience with appeals. Deliver a maintainable, extensible codebase ready for CI/CD.

# 2. Complete Feature Catalogue

The platform is organized into six functional domains. Each domain contains core features (must-have) and extended features (value-adds included in scope).

## 2.1  Content Ingestion

Content ingestion is the entry point for all posts, comments, and user-generated media flowing into the moderation pipeline.

- REST API endpoint for platform clients to submit content (text, metadata, author ID, timestamp, community ID)

- Webhook receiver for third-party integrations (e.g., Discord bots, forum plugins)

- Async message queue (e.g., Azure Service Bus or RabbitMQ) to decouple ingestion from analysis — prevents bottlenecks under high load

- Batch import endpoint for seeding historical content into the platform

- Support for multi-language content — language auto-detection before routing to language-appropriate model

- File attachment scanning: image hash lookup (PhotoDNA-style blocklist) and text extracted from images via OCR for analysis

- Content deduplication: MD5/SHA hash check to skip re-analysing identical content already scored

## 2.2  Toxicity Detection (AI/ML Pipeline)

The detection engine is the core intelligence layer. It assigns numeric toxicity scores and categorical labels to each piece of content.

### 2.2.1  Scoring Model

- Primary model: integration with Google Perspective API (or a self-hosted transformer) returning a score 0.0 – 1.0

- Secondary fallback model: an on-premises fine-tuned BERT / DistilBERT model served via a Python FastAPI microservice, called if primary is unavailable

- Score categories (all 0.0 – 1.0, independently scored per post):

  - Overall Toxicity

  - Severe Toxicity

  - Hate Speech

  - Profanity

  - Threat / Intimidation

  - Sexual Explicitness

  - Identity Attack

  - Insult

  - Spam / Unsolicited Commercial

- Composite score stored plus the dominant category label for display and filtering

- Confidence score stored alongside toxicity score to allow admins to deprioritise low-confidence flags

### 2.2.2  Real-Time vs. Async Analysis

- Real-time path: content submitted via API is analysed inline, result returned within SLA (target < 300 ms P95) — used for interactive apps

- Async path: high-volume ingestion; content queued, analysed within configurable SLA window (default 30 s)

- Re-analysis: any content can be force-re-analysed when a new model version is deployed or admin triggers a batch reprocess

## 2.3  Admin Controls

### 2.3.1  Toxicity Threshold Configuration

Admins can define thresholds at both global and community-specific levels.

- Global threshold slider (0.0 – 1.0) with three preset bands: Low (0–0.3), Medium (0.3–0.7), High (0.7–1.0)

- Per-category threshold overrides — e.g., set a lower threshold for Hate Speech than for Profanity

- Per-community overrides — gaming communities may permit higher profanity tolerance while support forums stay strict

- Action matrix: for each threshold band, configure automatic action (Allow / Warn / Flag for Review / Auto-Remove / Shadow-Ban author)

- Soft vs. hard thresholds: a soft threshold flags for human review; a hard threshold triggers instant automated action

- Threshold audit history — every change timestamped with the admin who made it

### 2.3.2  Flagged Posts Dashboard

The admin dashboard is the central command centre for human reviewers.

- Live feed of flagged posts, sorted by: score descending, submission time, community, or category

- Filter panel: by toxicity band, category, community, date range, current status, and confidence interval

- Bulk actions: approve batch / remove batch / escalate batch to senior reviewer

- Inline review pane: view post context (thread, user history, prior flags), score breakdown chart, model confidence

- One-click actions: Approve, Remove, Escalate, Issue Warning, Suspend User, Shadow-Ban User

- SLA timer visible on each flagged item — items approaching breach are highlighted in amber then red

- Reviewer assignment: claim a post to prevent double-handling; optional round-robin auto-assignment

- Saved search filters — admins can bookmark frequently used filter combinations

### 2.3.3  Analytics & Reporting Dashboard

A dedicated analytics view gives admins and community managers trend visibility.

- Time-series line chart: flagged post volume over configurable date ranges

- Category breakdown doughnut chart per time window

- Community heat map: which communities generate the most flagged content

- False-positive rate tracker — posts approved after initial flag, used to tune thresholds

- Reviewer performance metrics: average review time, action distribution per reviewer

- Exportable reports (CSV/XLSX) — configurable columns and date range

- Weekly automated PDF digest emailed to admin list

### 2.3.4  Whitelist & Blocklist Management

- Global keyword blocklist: automatic flag regardless of model score

- Author whitelist: trusted authors bypassing model scoring (e.g., verified journalists)

- Domain/URL blocklist: auto-flag or auto-remove posts containing blacklisted URLs

- Regular-expression pattern rules: custom regex rules for platform-specific violations

- Import/export rules as JSON for version-controlled configuration management

### 2.3.5  Role-Based Access Control (RBAC)

Fine-grained permissions across four built-in roles:

| Role | Permissions |
| --- | --- |
| Super Admin | Full access: configure thresholds, manage users, view all analytics, manage roles, deploy model updates |
| Community Moderator | Review & action flags within assigned communities; view community-level analytics |
| Reviewer | View flagged posts, approve or escalate; no threshold configuration access |
| Read-Only Analyst | View analytics dashboards and reports only; no action permissions |

## 2.4  User-Facing Features

### 2.4.1  Toxicity Tags on Posts

- Posts above the configured display threshold receive a visible toxicity badge (e.g., a coloured ribbon or pill tag)

- Tag tiers: Safe, Mildly Sensitive, Mature, Toxic — colour-coded (green / yellow / orange / red)

- Tag includes dominant category label (e.g., "Mature: Profanity") so users understand why content is labelled

- Hovering the tag shows a brief explanation in plain language — no raw score exposed to avoid gaming

- Admins configure which tier tags are visible to which user roles

### 2.4.2  Content Restriction by Toxicity Level

- Users can set a personal content filter preference: All Content / Filtered / Strict — stored in profile

- Community-level default filter applies to guest/anonymous users

- Posts above a user's chosen threshold are blurred/collapsed by default with a click-to-reveal option

- Certain toxicity levels (e.g., Severe Toxicity > 0.85) can be hard-restricted — no reveal option — requiring admin override

- Age-gated restriction: content tagged Sexual Explicitness requires verified-adult account to reveal

### 2.4.3  User Warnings & Escalation

- Automated Stage 1 warning: in-app notification when post is flagged — "Your post has been flagged for review"

- Automated Stage 2 warning: when post is confirmed removed — "Your post was removed. Reason: [category]"

- Strike counter on user profile (admin-visible): 1 strike = warning, 3 strikes = temporary restriction, 5 strikes = account suspension trigger

- Warning emails sent via configurable SMTP / SendGrid integration

- Warning acknowledgement flow: user must acknowledge warning before posting again (optional setting)

### 2.4.4  Appeals System

- Users can submit an appeal within a configurable window (default 7 days) after a removal

- Appeal form captures: reason (free text), up to 3 evidence attachments, selected appeal category (Incorrect Detection / Context Misunderstood / Other)

- Appeals routed to a senior reviewer queue, separate from the main flagged queue

- SLA on appeals: configurable, default 72 hours

- Outcome notifications: Upheld (content restored) or Rejected (with reason) delivered in-app and by email

- Appeals analytics: volume, upheld rate, average resolution time — surfaced to admins as a model quality signal

### 2.4.5  User Transparency & Trust

- My Moderation History page: users see all their flagged / removed / appealed posts in one place

- Community moderation summary page: public stats on overall health (% safe content) without exposing individual actions

# 3. System Architecture

## 3.1  High-Level Architecture

The platform follows a layered, microservice-friendly architecture. Core components communicate via REST APIs internally, with an async queue separating the ingestion tier from the analysis tier.

Architecture Layers Tier 1 — Frontend: Angular SPA served from CDN. Tier 2 — API Gateway: ASP.NET Core Web API. Tier 3 — Business Logic Services: Moderation Service, User Service, Notification Service, Analytics Service. Tier 4 — AI Engine: External Perspective API + internal Python FastAPI model server. Tier 5 — Message Queue: Azure Service Bus / RabbitMQ. Tier 6 — Data Layer: MS SQL (relational core) + MySQL (high-volume event logs) + Redis (caching & session).

## 3.2  Component Breakdown

| Component | Technology | Responsibility |
| --- | --- | --- |
| Angular SPA | Angular 17 / TypeScript | Admin dashboard, user-facing post views, appeals UI, notifications |
| API Gateway | ASP.NET Core 8 Web API | Authentication, routing, rate limiting, request validation |
| Moderation Service | ASP.NET Core 8 | Threshold evaluation, auto-moderation actions, reviewer assignment |
| Notification Service | ASP.NET Core 8 + SignalR | Real-time admin alerts, user warning delivery, email dispatch |
| Analytics Service | ASP.NET Core 8 | Aggregated metrics, report generation, scheduled digests |
| AI Engine (External) | Google Perspective API | Primary toxicity scoring — HTTP REST |
| AI Engine (Internal) | Python FastAPI + HuggingFace | Fallback model, specialised classifiers |
| Message Queue | Azure Service Bus / RabbitMQ | Decoupled async content processing pipeline |
| Primary Database | MS SQL Server | Posts, users, flags, reviews, appeals, configuration |
| Event Log Database | MySQL | High-volume append-only event logs, analytics aggregates |
| Cache | Redis | Session tokens, hot threshold configs, rate limit counters |
| Object Storage | Azure Blob / S3-compatible | Appeal attachments, OCR image inputs |

## 3.3  Security Architecture

- JWT-based authentication with refresh tokens; all tokens stored HttpOnly in cookies

- ASP.NET Core Identity for user management with bcrypt password hashing

- Role claims embedded in JWT; server-side claim validation on every protected endpoint

- HTTPS enforced platform-wide; HSTS headers set

- API rate limiting: per-IP and per-user-token using ASP.NET Core middleware + Redis counters

- OWASP Top 10 mitigations: parameterised queries everywhere, anti-CSRF tokens on state-changing requests, Content-Security-Policy headers

- PII handling: author IDs hashed before storage in analytics logs; GDPR-compliant deletion cascade on account removal

- Secrets management: Azure Key Vault / AWS Secrets Manager for API keys and connection strings — no secrets in codebase

# 4. Database Design

The primary relational store is MS SQL Server. A secondary MySQL instance holds high-frequency event logs to keep the primary database performant under analytical load.

## 4.1  Core MS SQL Schema

### Posts Table

| Column | Type | Notes |
| --- | --- | --- |
| PostId | BIGINT PK IDENTITY | Unique post identifier |
| ExternalPostId | NVARCHAR(255) | ID from the originating platform |
| CommunityId | INT FK | References Communities table |
| AuthorId | BIGINT FK | References Users table |
| Content | NVARCHAR(MAX) | Raw post text content |
| ContentHash | CHAR(64) | SHA-256 for deduplication |
| Language | CHAR(10) | ISO 639-1 detected language code |
| SubmittedAt | DATETIME2 | UTC timestamp of submission |
| Status | TINYINT | 0=Pending, 1=Approved, 2=Flagged, 3=Removed, 4=Appealed |
| ToxicityScore | DECIMAL(5,4) | Composite score 0.0000–1.0000 |
| DominantCategory | NVARCHAR(50) | Label of highest-scoring category |
| ModelVersion | NVARCHAR(30) | Which model version produced the score |
| AnalysedAt | DATETIME2 | UTC timestamp of scoring |
| IsVisible | BIT | Soft-delete flag for user-facing visibility |
| CreatedAt | DATETIME2 DEFAULT GETUTCDATE() | Record creation timestamp |

### ToxicityScoreDetails Table

Stores per-category scores for each post to enable category-level filtering.

| Column | Type | Notes |
| --- | --- | --- |
| ScoreDetailId | BIGINT PK |  |
| PostId | BIGINT FK | References Posts |
| Category | NVARCHAR(50) | e.g., HateSpeech, Profanity, Threat |
| Score | DECIMAL(5,4) | 0.0000–1.0000 |
| Confidence | DECIMAL(5,4) | Model confidence for this category score |

### Flags Table

| Column | Type | Notes |
| --- | --- | --- |
| FlagId | BIGINT PK |  |
| PostId | BIGINT FK |  |
| FlagSource | TINYINT | 0=AutoModel, 1=UserReport, 2=KeywordRule, 3=RegexRule |
| FlaggedAt | DATETIME2 |  |
| AssignedReviewerId | INT FK NULL | References AdminUsers |
| ReviewedAt | DATETIME2 NULL |  |
| ReviewDecision | TINYINT NULL | 0=Approved, 1=Removed, 2=Escalated |
| ReviewNotes | NVARCHAR(500) NULL |  |
| SlaDeadline | DATETIME2 | Computed from FlaggedAt + configured SLA |

### ThresholdConfigurations Table

| Column | Type | Notes |
| --- | --- | --- |
| ConfigId | INT PK |  |
| CommunityId | INT NULL FK | NULL = global config |
| Category | NVARCHAR(50) | "Overall" or specific category name |
| SoftThreshold | DECIMAL(5,4) | Flag-for-review threshold |
| HardThreshold | DECIMAL(5,4) | Auto-action threshold |
| AutoAction | TINYINT | 0=Allow, 1=Warn, 2=Flag, 3=Remove, 4=ShadowBan |
| IsActive | BIT DEFAULT 1 |  |
| UpdatedBy | INT FK | References AdminUsers |
| UpdatedAt | DATETIME2 |  |

### Additional Core Tables (Summary)

| Table | Purpose |
| --- | --- |
| Users | Platform user accounts, strike counts, ban status, filter preference |
| Communities | Community definitions, per-community threshold override flags |
| AdminUsers | Admin/reviewer accounts with role assignments |
| UserWarnings | Log of all warnings issued, acknowledgement status |
| Appeals | Appeal submissions, status, evidence references, reviewer assignment |
| AuditLog | Immutable log of all admin actions: who, what, when, on which entity |
| KeywordBlocklist | Keyword, regex pattern, severity, active flag |
| AuthorWhitelist | Trusted author overrides |
| Notifications | In-app notification queue for users and admins |

# 5. API Design (ASP.NET Core)

All endpoints follow REST conventions. Versioned under /api/v1/. Authenticated via Bearer JWT unless marked Public.

## 5.1  Content Ingestion Endpoints

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/v1/content/submit | API Key | Submit single post for analysis |
| POST | /api/v1/content/submit/batch | API Key | Batch submit up to 500 posts |
| POST | /api/v1/content/webhook | HMAC Sig | Webhook receiver for third-party events |
| GET | /api/v1/content/{postId}/score | JWT | Retrieve score and status for a post |
| POST | /api/v1/content/{postId}/reanalyse | Admin JWT | Force re-score a post |

## 5.2  Admin Endpoints

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/v1/admin/flags | Admin JWT | Paginated flagged posts with filters |
| PATCH | /api/v1/admin/flags/{flagId}/decision | Admin JWT | Submit review decision |
| POST | /api/v1/admin/flags/bulk-decision | Admin JWT | Bulk decisions on up to 100 flags |
| GET | /api/v1/admin/thresholds | Admin JWT | Get all threshold configurations |
| PUT | /api/v1/admin/thresholds/{configId} | Admin JWT | Update a threshold configuration |
| POST | /api/v1/admin/thresholds | Admin JWT | Create new threshold config (community-level) |
| GET | /api/v1/admin/analytics/summary | Admin JWT | Dashboard KPI summary |
| GET | /api/v1/admin/analytics/timeseries | Admin JWT | Time-series flag volume data |
| GET | /api/v1/admin/users/{userId}/history | Admin JWT | Full moderation history for a user |
| POST | /api/v1/admin/users/{userId}/strike | Admin JWT | Manually issue strike to user |
| POST | /api/v1/admin/users/{userId}/ban | Admin JWT | Suspend or ban user account |
| GET | /api/v1/admin/blocklist | Admin JWT | Get keyword/regex blocklist |
| POST | /api/v1/admin/blocklist | Admin JWT | Add blocklist entry |
| DELETE | /api/v1/admin/blocklist/{id} | Admin JWT | Remove blocklist entry |
| GET | /api/v1/admin/reports/export | Admin JWT | Export CSV/XLSX report |

## 5.3  User-Facing Endpoints

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/v1/user/feed | JWT | Filtered content feed respecting user filter preference |
| GET | /api/v1/user/moderation-history | JWT | User's own flagged/removed posts |
| POST | /api/v1/user/appeals | JWT | Submit a new appeal |
| GET | /api/v1/user/appeals/{appealId} | JWT | Get appeal status |
| GET | /api/v1/user/notifications | JWT | Fetch in-app notifications |
| PATCH | /api/v1/user/notifications/{id}/acknowledge | JWT | Acknowledge warning notification |
| PUT | /api/v1/user/preferences/content-filter | JWT | Update content filter preference |
| POST | /api/v1/user/report/{postId} | JWT | Report a post (user-initiated flag) |

# 6. Frontend Design (Angular)

## 6.1  Application Structure

The Angular SPA is split into two logical apps within a monorepo (Nx workspace recommended): the Admin Portal and the User Portal. Shared component library in a libs/ folder.

| Module | Route | Key Components |
| --- | --- | --- |
| Auth Module | /auth/** | Login, MFA, Forgot Password, Session Timeout Guard |
| Admin — Dashboard | /admin/dashboard | KPI cards, live flag feed, SLA heat map, quick-action buttons |
| Admin — Flags Queue | /admin/flags | DataTable with filters, inline review pane, bulk action toolbar |
| Admin — Thresholds | /admin/thresholds | Global + per-community threshold config, slider UI, action matrix |
| Admin — Analytics | /admin/analytics | Time-series charts, category breakdowns, community heat map, export |
| Admin — User Mgmt | /admin/users | User list, strike history, ban actions, moderation timeline |
| Admin — Blocklist | /admin/blocklist | Keyword/regex rule table, import/export JSON |
| Admin — Audit Log | /admin/audit | Immutable admin action log with filters |
| User — Feed | /feed | Post list with toxicity tags, blur/reveal UX, user report button |
| User — My History | /my-account/history | User's own post moderation history |
| User — Appeals | /my-account/appeals | Appeal submission form, appeal status tracker |
| User — Preferences | /my-account/preferences | Content filter slider, notification settings |
| User — Notifications | Global overlay | Bell icon badge, notification drawer, acknowledgement flow |

## 6.2  Key UI/UX Patterns

- Threshold slider component: dual-handle range slider with live preview of posts-affected count (pre-computed from analytics)

- Toxicity badge component: reusable pill tag with tier colour, category label, tooltip explanation — shared between admin and user views

- Inline review pane: right-side drawer that slides in without leaving the queue — preserves scroll position in the list

- Confidence indicator: small progress bar shown inside admin flag cards indicating model confidence — low confidence items visually de-emphasised

- Real-time flag counter: SignalR-powered badge on admin nav updating live as new flags arrive

- Progressive blur: posts above threshold blurred with SVG backdrop-filter; click-to-reveal animates blur reduction — respects hard-restrict setting

- Appeal status stepper: four-step stepper (Submitted > Under Review > Decision Made > Resolved) with date stamps on each step

- Dark mode: full CSS custom property theming; user toggle persisted to localStorage

# 7. AI / ML Integration Strategy

## 7.1  Primary Integration — Google Perspective API

- REST call to https://commentanalyzer.googleapis.com/v1alpha1/comments:analyze

- Request attributes: TOXICITY, SEVERE_TOXICITY, IDENTITY_ATTACK, INSULT, PROFANITY, THREAT, SEXUALLY_EXPLICIT, SPAM

- Response mapped to ToxicityScoreDetails rows; composite score = weighted average (weights configurable by admin)

- Error handling: circuit breaker pattern (Polly library) — after 5 consecutive failures, route to internal fallback

- API key rate limiting monitored; adaptive throttle applied at ingest layer

## 7.2  Internal Fallback Model

- Python FastAPI service hosting a fine-tuned DistilBERT model (unitary/toxic-bert as starting checkpoint)

- Containerised with Docker; scaled independently of the .NET services

- Called over internal HTTP when Perspective API is unavailable or budget-throttled

- Model version tracked in ModelVersion column; allows cohort analysis of scoring drift between versions

## 7.3  Feedback Loop & Model Improvement

- Every admin review decision (Approved / Removed) captured as a labelled training example

- Weekly export of labelled examples to model training pipeline

- A/B shadow-scoring: new candidate model runs in parallel, its scores stored but not actioned, compared to ground truth for quality assessment before promotion

- False-positive rate monitored in analytics dashboard as a model health KPI — threshold of >8% triggers alert to admin

## 7.4  Specialised Detectors

- OCR pipeline: Azure Cognitive Services Read API extracts text from posted images; extracted text fed to main scoring pipeline

- URL reputation: submitted URLs checked against Google Safe Browsing API and custom domain blocklist

- Spam burst detection: if the same author submits > N posts in T seconds, auto-flag regardless of content score — configurable N, T

# 8. Notification & Communication System

## 8.1  Admin Notifications

- Real-time SignalR hub: new flag events pushed to subscribed admin browsers — no polling required

- SLA breach alerts: items approaching SLA deadline trigger push notification to assigned reviewer (and their manager if unassigned)

- Weekly digest email: automatically compiled analytics summary sent to super-admins every Monday 08:00 UTC

- Model degradation alert: if false-positive rate exceeds configured threshold, automated alert email to super-admin

## 8.2  User Notifications

- In-app notification centre: bell icon in nav, unread badge, notification drawer listing all moderation events

- Email notifications: post flagged, post removed, warning issued, appeal resolved — templated via SendGrid / SMTP

- Warning acknowledgement gate: configurable setting that requires user to acknowledge a warning notice before submitting another post

- Shadow-ban transparency: users who are shadow-banned see their posts as visible to themselves but are informed in preferences that their content may have limited reach — balancing deception avoidance with community safety

# 9. Auto-Moderation Rules Engine

Beyond the ML model, a deterministic rules engine runs on every post, applying configured rules before and after scoring.

## 9.1  Rule Types

| Rule Type | Description | Example |
| --- | --- | --- |
| Keyword Match | Case-insensitive substring match | Block 'keyword123' in any post |
| Regex Pattern | Full regular-expression match | Pattern for phone numbers / PII leakage |
| Score Band Action | If composite score in band X, do Y | Score > 0.85: auto-remove |
| Category Score Action | If category score > threshold, do Y | HateSpeech > 0.7: instant remove |
| Velocity Rule | Author posts > N in T seconds | 5 posts in 60 s: auto-flag as spam |
| Repeat Offender Rule | Author has > N strikes: escalate auto | 3+ strikes: all posts auto-reviewed |
| Domain Rule | URL domain on blocklist | Known phishing domain: auto-remove |
| Combined Rule | AND/OR logic across multiple conditions | Score > 0.6 AND HateSpeech > 0.5 |

## 9.2  Rule Execution Order

- Pre-score rules: keyword & domain checks run before ML scoring — can short-circuit the pipeline for known bad content

- ML scoring: Perspective API (or fallback model) called

- Post-score rules: threshold band actions, category actions, velocity checks applied using ML output

- Repeat offender rules: author history checked, escalation applied if triggered

- Composite action: if multiple rules fire, the most severe action wins

# 10. Phased Rollout Plan

## Phase 1 — Foundation (Weeks 1–6)

Goal Core infrastructure, data models, and basic ingestion + scoring working end-to-end in a staging environment.

- Set up solution structure: ASP.NET Core Web API, Angular workspace, MS SQL + MySQL schemas

- Implement JWT auth, ASP.NET Core Identity, RBAC middleware

- Build content ingestion API and message queue integration

- Integrate Google Perspective API; store raw scores per post

- Basic admin UI: flagged posts list (no filters yet), approve/remove actions

- Deploy to staging via Docker Compose on Azure / AWS

## Phase 2 — Admin Controls & Threshold Engine (Weeks 7–11)

Goal Admins have full threshold configuration control and a rich flag queue UI.

- Threshold configuration UI: sliders, per-community overrides, action matrix

- Auto-moderation rules engine (score band + category actions)

- Flag queue filters: by score band, category, community, date range

- Bulk review actions, SLA timer display, reviewer assignment

- Audit log capture for all admin actions

- Keyword / regex blocklist management UI

## Phase 3 — User-Facing Features (Weeks 12–16)

Goal Users see toxicity tags, can control their filter preferences, receive warnings, and can appeal.

- Toxicity badge component rendered on post cards in user feed

- Content blur/reveal UX with hard-restrict enforcement

- User notification system: in-app + email (SendGrid integration)

- Warning strike system, acknowledgement gate

- Appeals submission form, senior reviewer queue, outcome notifications

- My Moderation History page for users

## Phase 4 — Analytics & Advanced Features (Weeks 17–22)

Goal Full analytics dashboard, internal fallback model, OCR pipeline, and feedback loop.

- Analytics dashboard: time-series, category breakdown, community heat map

- Report export (CSV/XLSX), weekly automated PDF digest

- Internal Python fallback model service (Docker container), circuit breaker integration

- OCR image text extraction pipeline

- URL reputation check integration

- Velocity / repeat-offender rules

- A/B shadow-scoring framework for model evaluation

## Phase 5 — Hardening & Production Release (Weeks 23–26)

Goal Security hardening, performance tuning, documentation, and production deployment.

- Penetration testing & OWASP checklist remediation

- Load testing (k6 or Locust): validate 300 ms P95 SLA on real-time scoring path under 1,000 RPS

- Database index tuning and query plan review

- Full test coverage: unit (xUnit / Jasmine), integration (TestContainers), E2E (Playwright)

- API documentation (Swagger/OpenAPI), runbook, architecture decision records

- Blue-green production deployment pipeline (GitHub Actions / Azure DevOps)

# 11. Risk Assessment & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Perspective API rate limits / outage | Medium | High | Internal fallback model + circuit breaker; cache recent scores for identical content |
| Model false positives alienating users | Medium | High | Configurable soft thresholds; robust appeals system; false-positive analytics KPI |
| Admin reviewer bottleneck at high volume | High | Medium | Auto-moderation for high-confidence cases; bulk actions; round-robin assignment; SLA alerts |
| Database performance under high flag volume | Medium | High | Separate MySQL event log; read replicas for analytics; Redis caching for hot configs |
| Adversarial content bypassing model (evasion) | Medium | Medium | Regex rules, keyword blocklist, and velocity rules complement ML; periodic model retraining |
| GDPR / privacy compliance gaps | Low | High | PII hashing in logs; right-to-deletion cascade; data retention policies configured per region |
| Scope creep delaying delivery | High | Medium | Phased plan with clear gates; MoSCoW prioritisation; weekly stakeholder reviews |
| API key / secret exposure | Low | Critical | Azure Key Vault; no secrets in git; secret rotation policy; automated secret scanning in CI |

# 12. Testing Strategy

## 12.1  Unit Tests

- ASP.NET Core: xUnit + Moq — service layer, rules engine, threshold evaluation logic; target 80%+ code coverage

- Angular: Jasmine + Karma — component rendering, pipe transforms, service method coverage

## 12.2  Integration Tests

- TestContainers (C#) for spinning up real MS SQL and Redis instances in CI

- ASP.NET Core WebApplicationFactory for API integration tests against real DB

- Perspective API: recorded fixtures (VCR pattern) to avoid live API calls in CI

## 12.3  End-to-End Tests

- Playwright for Angular E2E: admin review workflow, user appeal flow, threshold change and effect verification

- Canary tests running in production: a known synthetic toxic post submitted every 5 minutes; alert if not correctly flagged within SLA

## 12.4  Performance Tests

- k6 load test scripts: ramp to 1,000 content submissions/second over 10 minutes; assert P95 < 300 ms

- Locust chaos scenario: Perspective API returns 503; assert fallback model picks up within 2 seconds

# 13. Deployment & DevOps

## 13.1  CI/CD Pipeline

- PR opened → run lint, unit tests, integration tests (TestContainers), build Docker images

- Merge to main → deploy to staging → run E2E tests → performance smoke test

- Manual approval gate → blue-green deploy to production

- Post-deploy: canary synthetic test validates live environment

## 13.2  Infrastructure

- Containerisation: all services packaged as Docker images; orchestrated via Kubernetes (AKS / EKS) or Azure Container Apps

- Auto-scaling: Kubernetes HPA on API pods (scale on CPU > 70%); queue consumer pods scale on queue depth

- Database: Azure SQL Managed Instance (MS SQL) + Azure Database for MySQL — both with read replicas

- Redis: Azure Cache for Redis (Standard tier with geo-replication)

- CDN: Angular SPA served from Azure Front Door / CloudFront

- Secrets: Azure Key Vault with managed identity — no static credentials

## 13.3  Observability

- Structured logging: Serilog in .NET services, JSON logs shipped to Azure Monitor / ELK Stack

- Distributed tracing: OpenTelemetry instrumentation on all services, traces visible in Jaeger / Azure Application Insights

- Metrics: Prometheus + Grafana dashboards for API latency, queue depth, model response time, flag rate

- Alerting: PagerDuty rules for P1 scenarios (scoring pipeline down, SLA breach rate > 20%, error rate spike)

# 14. Future Enhancements (Post-MVP Roadmap)

| Feature | Description | Priority |
| --- | --- | --- |
| Mobile SDK | iOS/Android SDK for native app integration — submit content and receive scores natively | High |
| Self-hosted model fine-tuning UI | Admin UI to upload labelled training data and trigger model fine-tuning jobs in-platform | Medium |
| Multi-modal detection | Video frame sampling + audio transcription for video content toxicity detection | Medium |
| Federated moderation | Multiple community platforms share anonymised labelled data to improve shared model quality | Low |
| Explainable AI view | Show admins which specific words or phrases triggered the toxicity score (attention visualisation) | High |
| Automated appeal triage | ML classifier to automatically resolve low-confidence appeals without human review | Medium |
| Community self-governance | Trusted community members can vote on flagged content; X votes = automated decision | Low |
| SSO Integration | SAML 2.0 / OIDC support for enterprise customer identity providers | Medium |
| Regulatory Compliance Pack | Pre-built configurations for EU DSA, UK Online Safety Act, Australian eSafety requirements | Medium |

# 15. Glossary

| Term | Definition |
| --- | --- |
| Composite Score | Weighted average of all category scores for a given post, producing a single 0.0–1.0 toxicity number |
| Soft Threshold | Score level above which a post is flagged for human review but not automatically actioned |
| Hard Threshold | Score level above which a post is automatically actioned (removed, shadow-banned, etc.) without human review |
| Shadow Ban | Post appears visible to its author but is hidden from all other users; reduces escalation while silently limiting reach |
| Strike | A demerit on a user account issued when a post is confirmed removed; accumulation triggers automatic escalation of actions |
| False Positive | A post incorrectly flagged as toxic by the model; subsequently approved by a human reviewer |
| SLA | Service Level Agreement; the maximum time allowed between a post being flagged and a human reviewer making a decision |
| Confidence Score | The model's self-reported certainty in its toxicity score; low confidence may warrant lower priority in the review queue |
| OCR | Optical Character Recognition; technique used to extract text from images for feeding into the toxicity scoring pipeline |
| Circuit Breaker | Software pattern (Polly library) that detects external API failures and routes traffic to a fallback after a configurable failure threshold |

End of Document — AI Toxic Content Detection Platform Plan